Project Planning Phase

Planning Logic

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1617 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule for the Importing & Securing Data in ServiceNow workflow.

| Sprint | Epic | USN | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Table & Import Setup | USN-1 | Create Employee Training Records table with Training Name, Completion Date, Status and Employee fields. | 3 | High |
| Sprint-1 | Table & Import Setup | USN-2 | Prepare the spreadsheet and load Employee Training data through System Import Sets. | 3 | High |
| Sprint-1 | Transform Mapping | USN-3 | Create the Transform Map and add Field Maps for the imported fields. | 3 | High |
| Sprint-1 | Transform Mapping | USN-4 | Run Transform and verify that spreadsheet records are created correctly. | 2 | Medium |
| Sprint-2 | Related Data | USN-5 | Configure Employee reference and use dot-walking to access Department information. | 2 | High |
| Sprint-2 | User & Role Setup | USN-6 | Create the user and HR Manager role and assign the role to the user. | 3 | High |
| Sprint-2 | ACL Security | USN-7 | Create Read and Write ACLs for Employee Training Records and assign the HR Manager role. | 3 | High |
| Sprint-2 | Testing & Docs | USN-8 | Impersonate users, verify access to the imported records, and document the result. | 3 | High |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Story Points | Duration | Start Date | Planned End Date | Completed Points | Actual Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 30 Sep 2026 | 05 Oct 2026 | 11 | 05 Oct 2026 |
| Sprint-2 | 11 | 6 Days | 06 Oct 2026 | 11 Oct 2026 | 11 | 11 Oct 2026 |

Velocity:

Total planned story points = 22. Number of planned sprints = 2. Average planned velocity = 22 / 2 = 11 story points per sprint.

Sprint Focus:

• Sprint-1: Employee Training Records table setup, spreadsheet preparation, System Import Sets, Transform Map, Field Maps and import validation.
• Sprint-2: dot-walking for Department information, user and HR Manager role setup, Read/Write ACLs, impersonation testing and documentation.

Burndown Chart:

The burndown chart tracks remaining work across the two sprints. Story points reduce as the table is created, spreadsheet data is imported, Transform Maps are configured, related employee information is exposed, ACLs are applied, and access is tested.

| Stage | Remaining Story Points |
| --- | --- |
| Start | 22 |
| After Sprint-1 | 11 |
| After Sprint-2 | 0 |

Source alignment: The planning tasks are derived from the supplied Importing & Securing Data in ServiceNow document: table creation, spreadsheet import, Transform Maps/Field Maps, dot-walking, user/role creation, ACL configuration and impersonation-based testing.